# AI QA / Evaluation Lab — Implementation Plan

Step-by-step build sequence and milestone order

# Phase 1 — Foundation

Set up Next.js, Tailwind, TypeScript, shadcn/ui, Prisma, and Supabase.

Create auth, workspace creation, and role-based navigation.

Define the base database schema and initial RLS policies.

Build layout shell, sidebar, top bar, and theme tokens.

# Phase 2 — Prompt Registry

Build prompt CRUD with versioning.

Store prompts as immutable versions.

Add prompt editor, metadata panel, model settings, and publish flow.

Add prompt list filters and version comparison UI.

# Phase 3 — Dataset Manager

Build dataset CRUD.

Add test case creation, CSV import, tagging, search, and filtering.

Allow dataset version snapshots and activation.

Build dataset detail and case drawer.

# Phase 4 — Run Executor

Create the queued run model.

Implement server-side execution for a run across a dataset.

Persist each run item and capture raw outputs, errors, and timings.

Add retry handling and cancellation.

# Phase 5 — Trace Capture

Store trace records and spans for every model call and tool call.

Render a trace viewer with collapsible spans and metadata panels.

Add output diffing and retry inspection.

# Phase 6 — Grading and Review

Build human review queue.

Implement rubric-based scoring.

Add automated grader definitions and results storage.

Connect review outcomes to comparison dashboards.

# Phase 7 — Comparison and Release Gates

Create baseline vs candidate comparison reports.

Show metric distributions and pass/fail thresholds.

Add a release gate that blocks shipping on failed criteria.

Allow approved versions to be marked production-ready.

# Phase 8 — Analytics and Observability

Add usage charts, cost summaries, failure hotspots, and model comparisons.

Build audit log screens.

Expose workspace-level health indicators.

Add search across runs, traces, prompts, and feedback.

# Phase 9 — Billing and Quotas

Integrate Stripe test mode.

Add free and paid tier logic.

Track run quotas and token usage.

Gate high-cost operations when limits are reached.

# Phase 10 — Polish and Hardening

Add loading, empty, and error states.

Improve accessibility and keyboard support.

Optimize pagination and query performance.

Run final schema cleanup, seed data, and demo content.

# Definition of Done

The app can create a prompt, create a dataset, run an eval, inspect traces, score outputs, compare versions, and block a release when metrics fail.

Every important action is stored in the database and visible in the UI.

The repository should read like an engineering system, not a class assignment.